## Slide 1
EMERSON RUSH
DECISION INTELLIGENCE PMO MODEL
A central program blueprint for transformation governance, delivery management, decision control, and business-case realization.
Owned by the company as a capital asset.
Lilian Corvington
Prepared for Petra ten Berg · October 2026

## Slide 2
EMERSON RUSH Decision Intelligence PMO Model
Lilian Corvington
PURPOSE AND POSITIONING
A structured operating layer across the tools already in place
2
emersonrush.com
Captured once
Reviewed by people
Reused consistently
Program decisions, responsibilities, evidence, risks, requirements, deliverables, actions and reasoning
IT DOES NOT REPLACE
SAP
Enterprise systems of record
Delivery partners
Established, fit-for-purpose governance and project tools
The intended result is not uncontrolled automation. It is a program that applies human expertise to the business decisions that matter while reducing the repeated administrative work of finding documents, recreating context, reconciling conflicting versions, tracking quantitative status and reconstructing why prior decisions were made.

## Slide 3
EMERSON RUSH Decision Intelligence PMO Model
Lilian Corvington
ENTERPRISE DATA AS A PROTECTED CAPITAL ASSET
The company owns the record; the reasoning stays inside it
3
emersonrush.com
01
Capital asset
The company decides which data it considers a capital asset to compound context reasoning on, and which data is not strategic and does not require trade-secret protection.
02
Data sovereignty
The organization retains full control over the program’s records, source references, decision rationale, permissions, and evidence at all times.
03
Retention
The organization retains and owns the repository once the program concludes; it is not retained, reused, or accessed by any external party after the SAP programme ends.
Binding condition of the model. Context reasoning is not pooled or reused across organizations: it builds and stays within the domain of the organization implementing the Decision Intelligence PMO model.

## Slide 4
EMERSON RUSH Decision Intelligence PMO Model
Lilian Corvington
HOW THE MODEL IS APPLIED
Three steps, fitted to where the company stands
4
emersonrush.com
STEP 1
Capability maturity assessment
Establishes the factual program blueprint before tools, methods, staffing models, implementation plans, or third-party products are proposed.
STEP 2
Governance setup — central program repository
A company-owned repository that provides a common program record across existing tools.
STEP 3
Program execution
Complements and accelerates Transformation and SAP Activate methods and tools by making program knowledge available in a reusable, governed form.
WHERE THE COMPANY STANDS
Starting from scratch
Establishes the initial programme blueprint and assesses whether methods and tools in place are fit for purpose.
Already underway
Inventories the PMO, governance and decisions already taken; execution does not restart at Mobilization.
Standalone service
The assessment can also be offered on its own, as due diligence, scope confirmation and planning support.

## Slide 5
EMERSON RUSH Decision Intelligence PMO Model
Lilian Corvington
STEP 3 — PROGRAM EXECUTION
Where the framework and approved AI tools help, by phase
5
emersonrush.com
01
Pre-mobilization
Assembles internal and public sources into the repository; drafts the regulatory landscape and capability-gap view for human review.
02
Mobilization
Drafts charters, RACI, RAID and the decision register from the maturity assessment; sets up traceability from the first day.
03
Fit-to-Standard
Prepares workshop materials from the repository; turns transcripts into attributed decisions, actions and fit-gap entries; flags gaps against standard.
04
Template and Rollout
Traces requirements to design, technical objects, test scenarios and cutover; drafts test scenarios from approved requirements.
05
Change and Adoption
Drafts role-based communications, learning paths and procedures from approved decisions, including training for the AI embedded in the future solution.
06
Go-Live Stabilization
Assembles the daily briefing and issue view; reports SLA adherence in real time; routes triage to named owners.
07
Continuous Improvement
Maps dependencies across the backlog and other Digital initiatives; ranks items against business-case value for human decision.
08
Benefit realization
Links realized-benefit measures back to business-case decisions and owners; keeps tracking live after the program closes.

## Slide 6
EMERSON RUSH Decision Intelligence PMO Model
Lilian Corvington
HUMAN CONTROL POINTS AND AI USAGE PROTOCOL
Review and ownership are conditions of entry, not a later check
6
emersonrush.com
Working version
Progress tracked automatically
Condition of entry
Reviewed and assigned a named owner
Retrievable set
New version against a new baseline
AI surface
Executive views
Out of reach of the AI surface: draft, private, superseded, or unattributed material.
AI surface: Outputs remain drafts until a named human reviews and approves them.
Executive views: Every number traces back to a reviewed artifact with a named owner.
Human authority remains the control point.
AI tools and repository-based assistants may prepare, retrieve, organize, compare, draft, and flag information, but they do not independently establish program commitments, approve scope, authorize spending, accept risk, approve a design, or replace named accountable people. What counts as a material output, and the thresholds that require each level of approval, are defined upfront and approved through the program governance model or steering group.

## Slide 7
EMERSON RUSH Decision Intelligence PMO Model
Lilian Corvington
AI RISK, COMPLIANCE AND GOVERNANCE
Two kinds of compliance; in both, named people decide
7
emersonrush.com
01
Compliance of the framework
The framework and its AI surfaces are designed to meet the company’s security, data-protection, and control requirements, including CISA-relevant guidance, applicable internal control over financial reporting frameworks, and ISO standards. They operate inside the company’s own environment and approved platforms.
02
Compliance support in the program
An additive layer. It does not replace the controls that SAP and other approved platforms already provide; it extends attention to the processes, integrations, and extensions around them, and flags potential compliance risks created by program decisions — for example a segregation-of-duties risk from a process design choice.
HUMAN DECISION
Every flagged risk is assessed, and confirmed or dismissed, by the project team, the relevant process and subject-matter experts, and SAP experts. The framework supports identification, ownership, monitoring, and evidence; it does not itself determine or guarantee legal or regulatory compliance.

## Slide 8
EMERSON RUSH
TRANSFORMATION, NOT IMPLEMENTATION ALONE
A technically complete implementation is not, by itself, transformation success.
The program must show how the new capability is adopted, governed, operated, measured, and converted into realized business value.
Experience developed in large SAP transformation programmes in Telecom and Retail, across multiple countries, Local Market and Shared Services Organizations.
Lilian Corvington
emersonrush.com